Project Backlog

1. ~~Create browser extension~~ – completed by 9/25/2024 meeting
2. ~~Accept document uploads~~ – completed by 9/25/2024 meeting
3. ~~Create a system to merge two pdf documents~~ – completed by 9/25/2024 meeting
4. ~~Make documents available for download~~ – completed by 9/25/2024 meeting
5. ~~Overlay the document with a text editor/resize text boxes~~ – completed by 10/9/2024 meeting
6. Add spellcheck ability - Jayaun
7. ~~HTML GUI to allow drag and drop functionality~~ – completed by 10/9/2024 meeting
8. ~~Design GUI~~ – completed by 10/9/2024 meeting
9. Implement GUI
10. ~~PDF Preview~~ – completed by 10/9/2024 meeting
11. Add ability to split pdf documents – new 9/25/2024
12. Update system to work with more than two pdf documents – new 9/25/2024
13. Select which pages of each PDF to merge or split. – new 9/25/2024
14. Reorder pages. – new 9/25/2024
15. Rotate pages – new 10/9/2024
16. Add watermark – new 10/9/2024
17. Add licensing module – new 9/25/2024
18. Improve UX – new 9/25/2024
19. Make portable – new 9/25/2024
20. Digital signatures – new 9/25/2024