Team meeting 9/25/2024, 7:15 PM

All team members were present

* Reviewed notes from 9/19 meeting
* An agenda was created before the meeting
  + Present notes from previous meeting
  + Team members update on progress
  + Update burndown chart
  + Expections for coming week
  + Review project backlog
  + Review sprint backlog
  + New ideas
  + Discussion on Project Assignment 2 due 10/1/2024
* Discussion on project backlog, sprint backlog, and burndown chart
* Scribe duty assigned to John
* Dio setup the basic Chrome extension
* Discussion on GitHub use
* Discussion about each of us having our own branch to work from
* Scrum files will be put in GitHub as well
* GitHub permissions were not set, all users were given permission to work
* Mark showed a demo of the pdf merger tool he has so far, works in HTML and js
* Jayaun reported difficulties with text editing feature, discussion about only adding text boxes, not editing pdf documents.
* Text box feature needs further work
* Items were updated on both backlogs
* New items were added to backlogs
* Discussion of GUI
* Request Dio upload his code to GitHub
* Project Assignment 2 discussion
  + Possible dividing up tasks
  + Work over Discord until next meeting
  + Mark is building stakeholder list
  + John and Jayaun working on NFR list
* Next meeting scheduled for 10/1/2024 at 2 PM

Meeting adjourned 8:15 PM

* Scribe, John Wischmeier