Team meeting 10/9/2024, 7:15 PM

All team members were present

* Reviewed notes from 9/25 meeting
* An agenda was created before the meeting
  + Present notes from previous meeting
  + Team members update on progress
  + Update burndown chart
  + Expections for coming week
  + Review project backlog
  + Review sprint backlog
  + New ideas
* Discussion of previous meeting minutes
* Dio merged the merger HTML file into the Chrome extension, he reports errors so it isn’t ready yet. He also mentioned empty javascript file. Dio showed a demo.
* Mark said he would look into the empty file.
* Some discussion on how to install the Chrome extension on other computers than just Dio’s
* Jayaun completed his text box resize task. It was mentioned that after saving the file, the text is no longer editable.
* John completed the drag and drop to upload files easily. Mark tested the feature and it worked. Mark is going to add the feature to the merger page.
* Mark showed his draft drawing of his plan for the GUI.
* Project backlog and sprint backlog were reviewed and updated.
* Quick review of the burn down chart and update
* Next meeting scheduled for 10/23/2024 at 8:15 PM

Meeting adjourned 8:05 PM

* Scribe, John Wischmeier